Technical Plan & Build Brief — Literature Review Agent

PDAC Research Agent System · Standalone-first · Design rationale + Claude Code instructions

Author: Annie Voigt · June 15, 2026 · Internal design doc

Purpose of this document. This is a working design doc, not a customer deliverable. It records the design decisions behind the Literature Review Agent and translates them into a concrete, phase-by-phase brief that can be handed to Claude Code to build. Sections 3 and 10–11 are the operative parts: the decision log, the component specifications, and the per-phase instructions (the “tell Claude Code” blocks) with acceptance criteria.

# 1. Executive Summary

A Literature Review Agent for the BCC that (1) emails a curated weekly digest of newly published open-access PDAC literature to a 5–20-person list, (2) produces “what was most covered” analytics over week / month / year windows, and (3) runs on Hugging Face Spaces as an expert chat for grounded follow-up questions about the papers it surfaced.

It is designed standalone-first — its own HF Space plus a scheduled ingestion/email job. It is a separate system from DecoupleRpy / biodata-registry / the Research Coordinator: those operate on transcriptomic data; this operates on published papers. There is no runtime dependency between them. What carries over is engineering experience and reusable scaffolding (the Gradio chat shell, the deploy/sync setup, the eval-harness design, and the “answer only from real sources” discipline), which is why the build is cheaper than from-scratch — not because the systems integrate. The hardest part is the trust layer: dedup/recency, BCC-relevance precision, and grounding Q&A in real full text. If the OHSU library can grant text-and-data-mining (TDM) access, that trust layer gets dramatically easier (§9.1).

# 2. Scope & Functional Requirements

## 2.1 In scope

- Weekly digest email — newest OA PDAC literature, grouped by topic, to 5–20 addresses, each item tagged with the BCC focus area(s) it serves and a one-line relevance note inferred from the BCC interest profile.

- Coverage analytics — most-covered PDAC topics over week / month / year: counts, deltas vs prior period, movers.

- Expert Q&A on HF — chat answering follow-ups grounded in the ingested corpus (methods, comparisons, “apply to our data” reasoning).

## 2.2 Out of scope (v1)

- Closed-access full text (metadata + abstracts always; full text only for OA, unless OHSU TDM is enabled).

- Wet-lab / protocol design (same boundary the Coordinator enforces).

- Running analyses on BCC datasets (that stays with DecoupleRpy; the Lit Agent may suggest a handoff but does not execute).

# 3. Design Decisions & Rationale

The decisions below are the spine of the design. Each is a deliberate choice with a rationale and, where relevant, the alternative that was rejected — these are what Claude Code should treat as fixed constraints unless explicitly revisited.

| Decision | Choice | Why / rejected alternative |
| --- | --- | --- |
| System boundary | Standalone HF Space + scheduled job | Q&A needs the agent to hold corpus state; the Coordinator is thin/stateless. Rejected: building it inside the Coordinator (couples a slow pipeline to interactive chat). |
| Relationship to existing system | Independent; optional future seam | Different data domain (papers vs transcriptomics). Coordinator integration is later and cheap (one agents.yaml entry), but NOT built in v1. |
| Ingestion timing | Offline scheduled pipeline | Decouples slow, rate-limited, failure-prone API work from the live chat. Rejected: ingest-on-demand in the Space (latency + reliability). |
| Primary source | Europe PMC REST (primary) + bioRxiv/medRxiv + PubMed | Europe PMC ingests all PubMed and adds OA full text + text-mined annotations. Preprints needed for “newest.” PubMed adds MeSH. |
| Full-text policy | OA-only v1; pursue OHSU TDM | Honest and safe. TDM via library-provisioned tokens is the sanctioned automation path; raw proxy scraping is prohibited (§9.1). |
| Corpus persistence | Durable store (SQLite + vector index, hosted as an HF Dataset or external DB) | HF Space storage is ephemeral on restart. The corpus is the system’s memory and must survive restarts. |
| Interest model | Versioned YAML profile, not hardcoded | BCC priorities drift; edit config without redeploying. Mirrors the Coordinator keeping scope in prompts/registry. |
| Embeddings | Biomedical-grade (e.g. Voyage) over commodity | Domain accuracy + paper-length context window improve retrieval; modest cost at this volume. Commodity (OpenAI) is the cheaper fallback. |
| Email delivery | Transactional provider (Resend/Postmark/SES) | Solves SPF/DKIM, bounces, deliverability. Rejected: raw SMTP. |
| Scheduler | GitHub Actions cron | Reuses the surface already used to sync to HF; team knows it. |
| Rollout | Dev surface first, dry-run email, then promote | Mirrors how the Coordinator/DecoupleRpy were hardened before prod. |

# 4. Architecture Overview

Two runtime surfaces share one persistent corpus: an offline pipeline (scheduled: ingest → dedup → score → persist → email → analytics) and an online Space (Gradio chat for grounded Q&A + cached analytics).

### 4.1 Data flow

| Stage | What happens |
| --- | --- |
| 1 · Harvest | Scheduled job queries Europe PMC / PubMed / bioRxiv / medRxiv for the trailing window using the saved PDAC query; pulls metadata + abstracts (+ OA full text where available). |
| 2 · Normalize & dedup | Records → common schema; cross-source duplicates collapsed (DOI norm + fuzzy title + preprint→published linkage). |
| 3 · Classify & score | Each paper embedded; assigned BCC focus area(s) + relevance score via embeddings + an LLM confirm against the interest profile. |
| 4 · Persist | New records + embeddings + scores written to the corpus store. |
| 5 · Digest | LLM composes the weekly email from top-ranked new items, grouped by topic, with per-item relevance notes; rendered to HTML; sent. |
| 6 · Analytics | Window counts/trends recomputed and cached for the Space. |
| 7 · Q&A (online) | Space answers via retrieval over the corpus — abstracts always, full text for OA — grounded with citations. |

# 5. Literature Data Sources

| Source | What it gives | Role |
| --- | --- | --- |
| Europe PMC REST | 33M+ records incl. all PubMed; OA full-text search; Annotations API (genes, diseases, chemicals) | PRIMARY |
| PubMed E-utilities | Authoritative index (esearch/efetch); MeSH terms | Secondary / MeSH tagging |
| bioRxiv + medRxiv API | Preprints by date range as JSON | REQUIRED for recency |

Limits to design around: PubMed E-utilities = 3 req/s (10 with a free API key). bioRxiv/medRxiv details endpoint paginates by cursor. Europe PMC paginates via cursorMark. Use a single saved, version-controlled PDAC query so coverage is reproducible.

# 6. The BCC Interest Model

A versioned YAML profile (schema in §10.4) describes each BCC focus area with keywords, exemplar papers, and an audience note. Two consumers: classification (multi-label assignment via embedding similarity + a cheap LLM confirm) and relevance inference (the per-item “why this matters to <area>” line, grounded in the abstract). Config, not code, so priorities can change without a redeploy.

# 7. Weekly Digest & Analytics

Triggered by a GitHub Actions cron. The composer selects top-ranked new items per area, has the LLM write the topic intros + relevance lines, renders templated HTML, and sends via the transactional provider. A dry-run mode writes the email to a file for review before any live send. Analytics are simple aggregations over the timestamped, topic-tagged corpus, precomputed and cached so the Space renders them instantly.

# 8. Expert Q&A on Hugging Face

Reuses the Coordinator’s Gradio chat shell. The difference is retrieval-augmented generation: retrieve relevant passages from the corpus, answer strictly from them with DOI citations, and guard — if a methods question targets a paper with no OA full text, say so plainly rather than inventing methods (the Q&A analogue of the DecoupleRpy anti-fabrication discipline).

# 9. The Hardest Part

The trust layer, not the plumbing. APIs, a chat, a cron, and an email send are routine. Risk concentrates where a wrong answer is worse than none:

### 9.1 Full-text access is the binding constraint on Q&A

Methods questions need full text, but many new PDAC papers are paywalled. The agent always has the abstract; full text only for OA. The failure mode is confidently describing a method it never read. Mitigation is architectural: retrieve-then-answer, hard-refuse method detail not in retrieved text, label “abstract-only.”

OHSU access is the single biggest lever. If OHSU library subscriptions include TDM entitlements, the OA-only limit largely dissolves. Nuances: (1) you cannot crawl the library proxy (EZproxy/OpenAthens/Shibboleth) — licenses forbid it and it risks blocking OHSU’s whole IP range; the sanctioned path is publisher TDM/API programs with a token the library provisions once. (2) Access ≠ redistribution — read full text to ground answers, but don’t embed licensed full text in emails; link out, quote short fair-use snippets.

Aside — the one email to send the OHSU library: “Do our institutional subscriptions include text-and-data-mining (TDM) or API access to publisher full text, and if so how do we obtain the API tokens? Do we authenticate via OpenAthens or Shibboleth?” The answer decides whether Q&A is OA-only or near-comprehensive — resolve before Phase 1.

### 9.2 Dedup & “what’s genuinely new”

The same paper appears as bioRxiv → medRxiv → PubMed → Europe PMC with drifting titles. Without DOI normalization, fuzzy title matching, and preprint→published linkage, the digest double-counts and analytics inflate. “New” must be defined explicitly (first-seen vs published vs indexed date) and applied consistently.

### 9.3 Relevance precision

“Of interest to the BCC” is a precision problem — a noisy email gets ignored within weeks. The interest model must be tuned against real feedback, and the eval must grade digest relevance, not just Q&A correctness. This is harder to evaluate than routing correctness because relevance is subjective and needs human labels.

# 10. Component Specifications for Claude Code

Concrete contracts so Claude Code builds to spec rather than improvising. Treat these as the source of truth for structure, schemas, and interfaces.

### 10.1 Project structure

lit-agent/

app.py                  # Gradio entrypoint (HF Space)

ui.py                   # chat UI (reuse research-coordinator/gradio_ui.py patterns)

config/

interest_profile.yaml # BCC focus areas (see 10.4)

sources.yaml          # PDAC query string + per-source params

recipients.yaml       # digest distribution list

pipeline/

harvest.py            # per-source API clients + windowed pull

normalize.py          # schema mapping + dedup/linkage

score.py              # embed + classify + relevance score

digest.py             # compose + render HTML + send (dry-run flag)

analytics.py          # window aggregations

run_weekly.py         # orchestrates harvest->...->digest->analytics

store/

db.py                 # SQLite schema + read/write (see 10.3)

vectors.py            # embedding index read/write

qa/

retrieve.py           # top-k retrieval over corpus

answer.py             # grounded answer + guards (see 10.5)

eval/

questions.json        # Q&A bank   relevance_set.json # digest labels

run_eval.py           # reuse research-coordinator/eval design

.github/workflows/

weekly.yml            # cron trigger for run_weekly.py

requirements.txt  README.md  DEPLOYMENT.md

### 10.2 Normalized paper record

Every source maps into this shape before storage:

{

"doi": "10.x/...",            // normalized, lowercase; primary key when present

"ids": {"pmid": "...", "pmcid": "...", "preprint_doi": "..."},

"title": "...", "abstract": "...",

"authors": ["..."], "journal_or_server": "...",

"published_date": "YYYY-MM-DD", "first_seen_date": "YYYY-MM-DD",

"is_oa": true, "oa_fulltext_url": "..." | null,

"source": "europepmc|pubmed|biorxiv|medrxiv",

"is_preprint": false, "linked_published_doi": "..." | null,

"mesh": ["..."], "annotations": {"genes": [], "diseases": []},

"focus_areas": ["..."], "relevance_score": 0.0,   // filled by score.py

"embedding_id": "..."

}

### 10.3 Corpus store (SQLite + vector index)

- papers — one row per deduped record (fields above); PK = DOI, fallback synthetic id.

- topic_tags — (paper_id, focus_area, score); supports multi-label + analytics.

- runs — (run_date, window, n_harvested, n_new, n_emailed) for audit + analytics deltas.

- vectors — embedding per paper (abstract; + chunked OA full text where available) in the vector index.

Persistence: commit the SQLite file + index to a durable store (HF Dataset repo or external DB) at the end of each run; the Space loads it read-only at startup.

### 10.4 Interest profile YAML

focus_areas:

- id: kras_targeting

name: KRAS-directed therapy

keywords: [KRAS, G12C, G12D, pan-RAS, SHP2]

exemplar_dois: [10.x/..., 10.x/...]

audience_note: >

The BCC's translational group works on KRAS-mutant PDAC;

surface mechanism, resistance, and combination-therapy results.

- id: tumor_microenvironment

name: Tumor microenvironment & immunology

keywords: [stroma, CAF, immune evasion, T cell]

exemplar_dois: [...]

audience_note: >

...

Needed from the BCC to seed this: the actual focus areas and a few exemplar DOIs per area. Quality of the whole digest tracks the quality of this file.

### 10.5 Prompt skeletons

Classification (cheap model): “Given this title+abstract and these focus-area descriptors, return the matching area ids and a 0–1 confidence each. Return [] if none fit. JSON only.”

Relevance note (digest): “In one sentence, explain why this paper matters to <area audience_note>, using only claims supported by the abstract. No overstatement.”

Q&A grounding (with guard): “Answer ONLY from the retrieved passages below, citing DOIs. If the question asks about methodology and no full-text passage is present (abstract only), say the full text isn’t available and summarize what the abstract states — do not infer methods.”

### 10.6 Reference repositories for Claude Code

The existing repos are structural templates to copy from, not systems this agent calls at runtime. Giving Claude Code these as read-only references makes it build something shaped like what already works. State explicitly that they are references, not dependencies — do not add them to requirements.txt or import from them.

| Repo | Priority | Use as |
| --- | --- | --- |
| research-coordinator | Primary | Space + chat shell (app.py, gradio_ui.py), eval harness (eval/run_eval.py), deploy/sync (.github/workflows/sync-to-hf-space.yml), config design (prompts.yaml, agents.yaml) |
| biodata-registry | Yes | store/ package model — manifests + loaders + a *_list_available accessor |
| DecoupleRpy_Agent | Optional | Groundedness discipline ONLY (answer from evidence, show trace, refuse to fabricate). Do not copy domain logic. |

Wiring: place the reference repos on disk in the working tree (sibling dirs / a small workspace with lit-agent/ beside read-only checkouts) — local files beat URLs — and add a CLAUDE.md to the new repo naming what to mirror and what not to copy:

# lit-agent — build conventions

# STANDALONE. The repos below are STRUCTURAL REFERENCES ONLY —

# do not depend on, import from, or list them in requirements.txt.

## Mirror these patterns

- Space + chat, eval, deploy:  ../research-coordinator

app.py, gradio_ui.py        (Space + streaming chat)

eval/run_eval.py            (eval harness + judge)

.github/workflows/sync-to-hf-space.yml

prompts.yaml, agents.yaml   (config-driven design)

- Corpus store package:        ../biodata-registry  -> model store/ on it

- Groundedness discipline ONLY: ../DecoupleRpy_Agent

## Do not copy

- decoupleR/scanpy computation or dataset-selection heuristics

(different data domain).

# 11. Build Brief — Phase-by-Phase Instructions for Claude Code

Each phase is independently demoable. The “Tell Claude Code” line is the instruction to paste; “Done when” is the acceptance criterion to verify before moving on. Build on a dev surface and keep the weekly email in dry-run until Phase 3.

### Phase 0 — Spike

Tell Claude Code: “Build pipeline/harvest.py with clients for Europe PMC, PubMed (esearch/efetch), and bioRxiv/medRxiv. Read the PDAC query and per-source params from config/sources.yaml. Pull the last 7 days, map each result into the normalized paper record (§10.2), and write the combined list to data/spike.json. Respect a 3 req/s cap (PubMed) and paginate fully.”

Done when: spike.json contains a week of PDAC papers from all sources with populated title/abstract/doi/dates, and counts per source are printed.

### Phase 1 — Corpus

Tell Claude Code: “Build store/db.py and store/vectors.py per §10.3. Add normalize.py: DOI-normalize, fuzzy-title dedup, and link preprints to published versions; define ‘new’ as first_seen_date. Add score.py to embed abstracts (biomedical embedding model) and write everything to the store. Persist the SQLite file + index to the durable store at end of run.”

Done when: Re-running ingestion adds only genuinely new papers (no duplicates across sources/preprints), and the store reloads intact after a restart.

### Phase 2 — Digest (dry-run)

Tell Claude Code: “Implement the interest model: load config/interest_profile.yaml, classify each new paper into focus areas (embeddings + LLM confirm, §10.5), and compute relevance_score. Build digest.py to group top items per area, generate topic intros + per-item relevance notes, render templated HTML, and (in --dry-run) write it to out/digest_<date>.html WITHOUT sending.”

Done when: out/digest_<date>.html is well-organized, items map to sensible focus areas, and relevance notes are accurate to the abstracts on manual review.

### Phase 3 — Deliver

Tell Claude Code: “Wire digest.py to a transactional email provider (key + sender from env). Read recipients from config/recipients.yaml. Add .github/workflows/weekly.yml to run pipeline/run_weekly.py on a weekly cron. Keep a --dry-run guard and a SEND_LIVE env flag so live sending is explicit.”

Done when: A scheduled run delivers a correctly formatted email to a test address; flipping SEND_LIVE sends to the real list; SPF/DKIM pass.

### Phase 4 — Analytics

Tell Claude Code: “Build analytics.py to compute per-topic counts and deltas for week/month/year windows from the store, cache results to a file the Space reads, and append a compact ‘analytics at a glance’ block to the digest email.”

Done when: Window counts reconcile against the runs table, deltas are correct vs the prior window, and the email footer matches.

### Phase 5 — Q&A Space

Tell Claude Code: “Build app.py/ui.py (reuse research-coordinator/gradio_ui.py patterns), qa/retrieve.py (top-k over the corpus, filterable by paper/week), and qa/answer.py with the grounding guard (§10.5). Stream answers with DOI citations.”

Done when: Asking about a known paper returns a grounded, cited answer; asking methods on an abstract-only paper triggers the ‘full text unavailable’ guard instead of fabricating.

### Phase 6 — Eval & harden

Tell Claude Code: “Adapt research-coordinator/eval into eval/run_eval.py: a Q&A bank graded for groundedness (no claim absent from retrieved text) and a labeled digest set graded for relevance precision. Report pass rates; iterate the interest profile and guards against failures.”

Done when: Eval runs green on the bank; groundedness violations and irrelevant digest items are driven down across iterations.

### Phase 7 — Optional integration

Tell Claude Code: “Only if desired: register the Lit Agent as a second specialist in the Coordinator’s agents.yaml with trigger keywords for literature questions. No router.py changes.”

Done when: The Coordinator routes a literature question to the Lit Agent and relays its answer.

# 12. Level of Effort vs. Everything Built So Far

The fair baseline is the whole body of work: the Coordinator router, the DecoupleRpy specialist, the biodata-registry, the eval harness, and two-Space deployment hardening. If the router alone is “1 unit,” that full system is ~6–9 units (DecoupleRpy and the registry are the bulk).

Important honesty check: the Lit Agent does not functionally integrate with those systems — it works on a different data domain. What lowers its cost is reuse of patterns, scaffolding, and experience, not shared runtime: the corpus store re-skins the registry pattern; the grounded Q&A re-applies the DecoupleRpy anti-fabrication approach; the eval reuses the harness design; the Gradio/deploy scaffolding is directly reusable. That is real leverage, but it is engineering carry-over, not a half-finished product.

| Workstream | Effort | Notes |
| --- | --- | --- |
| Gradio/HF Space + chat | 0.3 | Reuse of gradio_ui.py + streaming/panels |
| Harvester (multi-source ingestion) | 0.6 | Net-new: 3–4 API clients, windowing, rate limits |
| Dedup + normalization | 0.5 | Net-new and genuinely hard (§9.2) |
| Corpus store + vector index | 0.25 | Re-skins the biodata-registry pattern |
| Interest model + relevance scoring | 0.5 | Config + embeddings + LLM tuning; precision-critical |
| Digest composer + mailer | 0.4 | Net-new delivery surface |
| Analytics (windows/trends) | 0.2 | Straightforward given the schema |
| RAG Q&A + groundedness guards | 0.35 | Reuses DecoupleRpy anti-fabrication lesson |
| Scheduler + ops | 0.2 | GitHub Actions cron |
| Eval (relevance + groundedness) | 0.25 | Reuses harness design; new graders |
| Total (net of reuse) | ≈ 3.5 | Concentrated in the four net-new rows |

Net: ~0.4–0.6× of everything built so far — about half. The Lit Agent is ~3–3.5 router-equivalent units vs ~6–9 for the full prior system. Net-new effort is just ingestion, dedup, email, and analytics; only dedup/recency is novel difficulty. The biggest schedule risk is the iterate-with-real-feedback loop on relevance/groundedness, which needs a few real weekly cycles + human labels.

# 13. Open Questions & Risks

- OHSU TDM access: decides OA-only vs near-comprehensive Q&A — resolve before Phase 1 (§9.1).

- BCC focus areas: need the real priorities + exemplar DOIs to seed §10.4.

- Definition of “new”: first-seen vs published vs indexed date — pick one (plan assumes first-seen) and document it.

- Email provider + sender domain: choose before Phase 3 for SPF/DKIM.

- Persistence host: HF Dataset vs external DB vs managed vector store — decide before Phase 1.

- Embedding model: biomedical quality vs commodity cost — confirm the choice.

# Appendix · Sources Consulted

Current API/tooling facts verified against:

- NCBI E-utilities API & rate limits

- NCBI E-utilities API keys (3–10 rps)

- Europe PMC RESTful Web Service

- bioRxiv / medRxiv API

- Embedding comparison for biomedical retrieval

Grounded in the current research-coordinator repository (router.py, gradio_ui.py, agents.yaml, prompts.yaml, eval/) as of June 15, 2026.